# Sample Test Strategy for an Agile Project

Illustrative example. Product, names, and figures are fictional. Use it as a model for tone, specificity, and level of detail — then replace with your own.

## Document Control

| Field | Value |
| --- | --- |
| Document title | Test Strategy — Meridian Mobile Banking |
| Version | 2.1 |
| Status | Approved |
| Author | A. Kulkarni, QA Lead |
| Owner | Quality Engineering Chapter |
| Approvers | Head of Engineering; Product Director; Head of Information Security |
| Last updated | 04-Sep-2026 |
| Review cadence | Quarterly, or on material architecture change |

## 1. Purpose and Scope

Purpose. This strategy defines how quality is built into and verified across the Meridian mobile banking product. It is a living document owned by the QA chapter and applies to all four delivery squads. Sprint-level detail lives in each squad's test notes on the story and in the release checklist; this document sets the standing rules those artefacts operate under.

In scope. iOS and Android native apps, the Backend-for-Frontend (BFF), the accounts, payments, and notifications microservices, and integrations with the core banking platform and the card processor sandbox.

Out of scope. The core banking mainframe (owned by Platform Services; verified through contract tests only), the corporate identity provider, and branch teller systems.

Related documents. Product NFR baseline v4; Architecture Decision Records 12–31; Definition of Done v3; Information Security Testing Policy; Release Management Procedure.

## 2. Context

Product. Meridian is a retail mobile banking app serving roughly 1.4 million monthly active users. Core journeys are onboarding and identity verification, balance and transaction viewing, domestic and international payments, card controls, and dispute raising.

Architecture. React Native clients call a Node.js BFF, which orchestrates six Java microservices over REST and an event backbone on Kafka. The card processor and the core banking platform are external and expose sandbox environments with limited data sets and business-hours availability.

Delivery model. Four cross-functional Scrum squads on a two-week cadence, sharing a single trunk. Each squad has one embedded QA engineer. Continuous delivery to staging on every merge to main; production releases fortnightly, with a weekly hotfix window. Mobile store submissions follow the fortnightly cycle.

Business drivers. Regulatory obligation around payment authentication, a competitive market in which release speed matters, and a very low tolerance for incidents affecting money movement.

## 3. Quality Objectives

| # | Objective | Measure | Target |
| --- | --- | --- | --- |
| 1 | Keep money-movement defects out of production | S1/S2 production defects in payments per quarter | 0 |
| 2 | Fast feedback on every change | PR pipeline duration, 95th percentile | ≤ 12 minutes |
| 3 | Sustainable regression cost | Manual regression effort per release | ≤ 1 person-day |
| 4 | Reliable signal | Flaky test rate on main | < 1% of runs |
| 5 | Catch issues before customers do | Share of S1/S2 found pre-production | ≥ 95% |
| 6 | Accessible product | WCAG 2.2 AA violations on the eight core journeys | 0 |

Objectives are reviewed at the quarterly quality review; targets are adjusted deliberately, not silently.

## 4. Test Approach

### 4.1 Principles

- The squad owns quality. The QA engineer coaches, designs, and covers the hard parts; they are not a gate the team throws work over.

- Test as close to the change as possible. A bug catchable by a unit test should never be found by an end-to-end test.

- Automate regression; explore new behaviour. Humans are spent on judgement, not repetition.

- Risk drives depth. Payments gets far more scrutiny than settings screens, and that asymmetry is intentional.

- No separate hardening sprint. A story is done or it is not.

### 4.2 Test levels

| Level | Purpose | Owner | Trigger | Tooling |
| --- | --- | --- | --- | --- |
| Unit | Logic, branches, edge cases in isolation | Developer | Every commit | Jest, JUnit 5 |
| Component | A service with its own DB, dependencies stubbed | Developer | Every PR | Testcontainers |
| Contract | Producer/consumer compatibility | Both sides | Every PR + nightly | Pact broker |
| API integration | Journeys across services on a live test stack | QA | Merge to main | REST Assured |
| End-to-end UI | Eight critical customer journeys only | QA | Merge to main + nightly | Detox, Appium |
| Exploratory | Discover what scripted tests cannot | Whole squad | Per story; bug hunt per release | Session charters |
| UAT | Business confirmation of intent | Product Owner + ops reps | Pre-release | Staging + masked data |

### 4.3 In-sprint testing flow

- Refinement. QA runs a 20-minute risk conversation per story: what could go wrong, what data is needed, what the acceptance criteria miss. Output is added to the story as test conditions.

- Three amigos. PO, developer, and QA agree acceptance criteria in Given/When/Then before the story is pulled.

- Development. Developer writes unit and component tests alongside the code. QA pairs on tricky test data or contract changes.

- Story test. QA verifies acceptance criteria against the feature branch preview environment, runs a timeboxed exploratory session (45–90 minutes depending on risk), and adds or updates automation.

- Merge. PR pipeline must be green; contract tests must pass on both sides.

- Regression. The automated suite runs on main. Failures block the release train.

- Release. Smoke test in production after deploy; the squad watches dashboards for 60 minutes.

### 4.4 Definition of Done (testing elements)

A story is done when: acceptance criteria are demonstrably met; unit and component tests are written and passing; contract tests updated where the interface changed; any new critical-path behaviour is covered by automation; an exploratory session has been run and notes attached; accessibility checks pass for new UI; no open S1/S2 defects against the story; and observability (logs, metrics, alerts) is in place for new behaviour.

### 4.5 Deliberately excluded

We do not run a separate manual regression cycle, maintain a scripted manual test case repository, or produce per-sprint test plan documents. Regression is automated; scripted manual cases were retired in Q1 2026 because maintenance cost exceeded their defect yield. Exploratory charters replaced them.

## 5. Risk-Based Prioritisation

Risk score = Likelihood (1–5) × Impact (1–5). Scores of 15+ require automated coverage at two levels plus an exploratory charter each release.

| ID | Risk | L | I | Score | Mitigation |
| --- | --- | --- | --- | --- | --- |
| R1 | Payment executed with wrong amount or beneficiary | 2 | 5 | 10 | Unit tests on amount handling; contract tests with the processor sandbox; E2E on the three payment journeys; four-eyes review on payment code |
| R2 | Strong customer authentication bypassed | 3 | 5 | 15 | Negative-path automation; quarterly penetration test; SAST/DAST in pipeline; security review of every auth change |
| R3 | Core banking sandbox unavailable, blocking verification | 4 | 3 | 12 | Service virtualisation with WireMock; nightly contract verification against the real sandbox |
| R4 | Balance shown stale after a transaction | 3 | 4 | 12 | Event-ordering tests on Kafka consumers; E2E assertion on post-payment balance refresh |
| R5 | App crash on older Android devices | 3 | 4 | 12 | Device-cloud matrix covering the top 12 device/OS combinations by user share |
| R6 | Accessibility regression locks out screen-reader users | 3 | 3 | 9 | axe scans in CI; VoiceOver/TalkBack walkthrough each release |
| R7 | Personal data leaked into logs or test fixtures | 2 | 5 | 10 | Log-scanning rule in pipeline; synthetic-only test data policy |

## 6. Test Automation Strategy

### 6.1 Shape

| Tier | Target share | Actual (Sep 2026) | Max runtime | Runs on |
| --- | --- | --- | --- | --- |
| Unit | ~70% | 72% | 4 min | Every commit |
| Component + contract | ~25% | 23% | 7 min | Every PR |
| End-to-end UI | ~5% | 5% (41 tests) | 18 min | Merge to main, nightly full matrix |

The E2E suite is deliberately capped at roughly 45 tests covering the eight critical journeys. Adding a test above the cap requires removing one, which forces the conversation about value.

### 6.2 Tooling

Jest and React Native Testing Library for client units; JUnit 5, Mockito, and Testcontainers for services; Pact for contracts; REST Assured for API integration; Detox for iOS/Android E2E on the merge pipeline; Appium on BrowserStack for the nightly device matrix; k6 for performance; axe-core for accessibility. All reporting flows to Allure and a Grafana quality dashboard.

### 6.3 Flakiness policy

A test failing intermittently twice in a rolling seven-day window is quarantined automatically and raises a ticket assigned to the owning squad. Quarantined tests must be fixed or deleted within five working days. Quarantine count is shown on the squad dashboard and discussed at the quality review. Retries are not used to mask flakiness on the merge pipeline.

### 6.4 What stays manual

First-run onboarding on physical devices, biometric enrolment, push notification delivery, store-submission smoke checks, and anything requiring visual or usability judgement.

## 7. Test Environments

| Environment | Purpose | Data | Third parties | Refresh |
| --- | --- | --- | --- | --- |
| Local | Developer inner loop | Seeded fixtures | Mocked | On demand |
| PR preview | Per-branch verification, auto-provisioned | Seeded fixtures | WireMock stubs | Per branch, torn down on merge |
| Integration | Cross-service journeys | Synthetic, 400 personas | Core banking sandbox | Nightly reseed |
| Staging | Release candidate, UAT, performance | Masked production subset | Vendor sandboxes | Weekly |
| Production | Live | Live | Live | n/a |

Known constraints. The core banking sandbox is available 07:00–21:00 IST on weekdays and rate-limited to 50 requests per second. Nightly integration runs are scheduled inside that window. The card processor sandbox resets balances weekly, so tests must not depend on cumulative state.

## 8. Test Data Management

Test data is synthetic by default. Personas are generated by a seeding service and version-controlled alongside the test code, so a checkout reproduces the data set exactly. Staging uses a masked production subset refreshed weekly: names, identifiers, contact details, and account numbers are irreversibly tokenised; balances are scaled by a random factor. Production data is never copied to any environment below staging.

Each automated test creates the entities it needs and cleans up after itself; shared mutable fixtures are prohibited because they cause order-dependent failures. Access to staging data is logged and reviewed monthly by Information Security.

## 9. Defect Management

Defects are tracked in Jira alongside stories. A defect found within the sprint against an in-progress story is fixed in the sprint and not raised as a separate ticket — it is simply work not yet done.

| Severity | Definition | Acknowledge | Fix target |
| --- | --- | --- | --- |
| S1 | Money at risk, data exposure, or app unusable for a significant user segment | 15 min | Immediate hotfix |
| S2 | Core journey broken with no workaround | 2 hours | Current sprint |
| S3 | Non-core defect or workaround exists | 1 day | Backlog, prioritised by PO |
| S4 | Cosmetic, no functional effect | 1 week | Opportunistic |

Severity is set by QA on evidence; priority is set by the Product Owner on business value. Where they conflict, the conflict is visible and resolved at triage rather than argued into the ticket.

Triage runs daily at 09:45 for S1/S2 (QA Lead, Engineering Manager, PO on call) and weekly for the rest. Production S1s trigger a blameless post-incident review within five working days, with at least one durable test added as an outcome.

## 10. Release Readiness

There is no phase-gate sign-off. The release train departs when the checklist is green:

- All stories in the increment meet the Definition of Done.

- Automated regression green on main; zero quarantined tests on critical journeys.

- No open S1 or S2 defects.

- Performance run within thresholds (see §11).

- Security scan clean of high or critical findings.

- Accessibility scan clean on the eight core journeys.

- Product Owner has accepted the increment in staging.

- Rollback plan documented and the previous build available.

- Observability dashboards and alerts updated for new behaviour.

Suspension. If more than three S2 defects are open against the release candidate, or if the integration environment is unavailable for more than four hours, the train is held and the release manager notified. It resumes when the triggering condition clears and the full regression suite has re-run green.

## 11. Non-Functional Testing

| Attribute | Requirement | Method | Cadence | Pass criteria |
| --- | --- | --- | --- | --- |
| Performance | Balance API p95 < 400 ms at 500 rps | k6 load profile against staging | Every release; on any data-layer change | p95 within threshold, error rate < 0.1% |
| Scalability | Handle 3× peak (payday) load | Soak test, 2 hours | Quarterly | No memory growth, no degradation over the run |
| Security | No high/critical findings | SAST and dependency scan in pipeline; DAST on staging; external penetration test | Pipeline: every PR. Pen test: half-yearly and on any auth change | Zero high/critical unremediated |
| Accessibility | WCAG 2.2 AA on core journeys | axe-core in CI; manual VoiceOver and TalkBack walkthrough | CI continuous; manual per release | Zero AA violations on core journeys |
| Resilience | Graceful degradation when core banking is down | Fault injection in staging | Monthly | Cached balance shown with clear messaging; no crash; no failed payment left in ambiguous state |
| Compatibility | Top 12 device/OS combinations by user share | BrowserStack device matrix | Nightly | All critical journeys pass on all 12 |

## 12. Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| QA Lead | Owns this strategy, the quality dashboard, and the QA chapter; chairs the quarterly quality review; escalation point for release holds |
| Squad QA Engineer | Risk analysis at refinement, exploratory testing, E2E and API automation, coaching developers on test design |
| Developer | Unit, component, and contract tests; fixes their own flaky tests; participates in exploratory bug hunts |
| Product Owner | Acceptance criteria, defect priority, increment acceptance |
| DevOps / SRE | Pipeline, environment provisioning, production observability, release execution |
| Information Security | Scanning tooling, penetration test coordination, review of authentication changes |
| Operations representative | UAT participation from a servicing and dispute-handling perspective |

## 13. Metrics and Reporting

| Metric | Source | Cadence | Audience |
| --- | --- | --- | --- |
| Escaped defects (S1/S2 found in production) | Jira | Per release | Leadership |
| Pre-production detection rate | Jira | Monthly | Leadership |
| PR pipeline duration, p95 | CI | Continuous | Squads |
| Automated coverage of the eight critical journeys | Allure | Per release | QA chapter |
| Flaky/quarantined test count | CI | Continuous | Squads |
| Mean time to detect / to repair (production) | Incident tooling | Monthly | Leadership |
| Manual regression effort | Timesheet estimate | Per release | QA Lead |

Reporting is a live dashboard, not a document. A one-page release report is generated automatically at each release. Metrics are used to find system problems; they are explicitly not used to evaluate individuals, and defect counts per developer are not tracked.

## 14. Risks, Assumptions, Dependencies

| Type | Item | Response |
| --- | --- | --- |
| Risk | Single QA engineer per squad creates a knowledge bottleneck and holiday fragility | Cross-squad QA pairing every sprint; developers own an increasing share of automation |
| Risk | E2E suite growth erodes pipeline speed | Hard cap of 45 tests; runtime budget enforced in CI |
| Dependency | Core banking sandbox availability window | Service virtualisation for the inner loop; nightly runs scheduled in-window |
| Dependency | App store review turnaround (2–4 days) | Release candidate submitted three working days before target date |
| Assumption | Production observability is sufficient to detect issues within 15 minutes | Validated quarterly through a game-day exercise |
| Constraint | Masked production data on staging is refreshed weekly only | Long-lived test scenarios must be re-establishable from synthetic seed data |

## 15. Approval

| Name | Role | Date |
| --- | --- | --- |
| A. Kulkarni | QA Lead (author) | 04-Sep-2026 |
| R. Menon | Head of Engineering | 09-Sep-2026 |
| S. Patil | Product Director | 09-Sep-2026 |
| D. Rao | Head of Information Security | 11-Sep-2026 |

## Appendix A — Exploratory Test Charter Format

Explore [area or feature]

With [resources, data, tooling, personas]

To discover [information about risk]

Timebox [45 / 60 / 90 minutes]

Notes [observations, questions, bugs raised, follow-up charters]

Example: Explore international payment limits with a persona holding a GBP account and a low daily limit, to discover how the app behaves when a payment is rejected mid-flow by the processor. Timebox 60 minutes.

## Appendix B — Glossary

| Term | Meaning |
| --- | --- |
| BFF | Backend-for-Frontend; an API layer shaped to a specific client |
| Contract test | A test verifying that a producer and consumer agree on an interface, without running both together |
| DoD | Definition of Done |
| Quarantine | Automatic exclusion of a flaky test from the blocking pipeline, pending fix or deletion |
| SCA | Strong Customer Authentication |
| Service virtualisation | Simulating a dependency's behaviour so testing can proceed without it |