TEST SUMMARY REPORT

[Project Name]  |  [Release / Build]  |  [Test Phase]

HOW TO USE THIS TEMPLATE - Replace every yellow cell with your own content. Grey text in brackets shows the expected format. - The right-hand "Guidance" column explains each field. Keep it for training, or delete it before issuing the report. - Add or remove table rows as needed. If a section does not apply, write "Not applicable" and give the reason. - Use the companion workbook (Test_Summary_Report_Metrics.xlsx) to calculate percentages, then paste the numbers here. - Run the checklist in Appendix C before you issue the report.

# 1. Document Control

Purpose: Identifies exactly which report this is, what it covers, and who is accountable for it.

| Field | Your entry | Guidance (delete this column before issuing) |
| --- | --- | --- |
| Report ID / Version | [TSR-PRJ-SIT-C2-v1.0] | Unique ID that follows your document-control convention. Raise the version each time the report is re-issued (v0.1 = draft, v1.0 = first issue). |
| Project / Product | [Project name] | Official name, exactly as written in the test plan and project charter. |
| Release / Build tested | [Release 3.2, build 3.2.0-rc4] | The exact build under test. If several builds were tested, state the first and the last. |
| Test phase / cycle | [System Test, cycle 2 of 3] | Unit, Integration, System, Regression, UAT, and so on. Issue one report per phase or cycle. |
| Reporting period | [dd-mmm-yyyy to dd-mmm-yyyy] | Actual first and last execution dates (not the planned dates). |
| Report date | [dd-mmm-yyyy] | All metrics are a snapshot as of this date. State the data-extraction time if metrics change hourly. |
| Prepared by | [Name, role] | Usually the Test Lead or QA Manager. |
| Reviewed / approved by | [Name(s), role(s)] | Reviewers and approvers. Formal sign-off is recorded in Section 12. |
| Related documents | [Links] | Test Plan, Test Strategy, Requirements Traceability Matrix (RTM), defect dashboard, test-case repository. |
| Distribution | [Names / groups] | Who receives this report: project sponsor, product owner, dev lead, release manager, and so on. |

# 2. Executive Summary

Purpose: Lets a busy stakeholder decide without reading anything else. Write this section last.

| Field | Your entry | Guidance (delete this column before issuing) |
| --- | --- | --- |
| Overall test status (RAG) | [Green / Amber / Red] | Green = all exit criteria met. Amber = some criteria not met, but a credible recovery plan and owner exist. Red = release at risk with no credible plan. |
| Release recommendation | [Go / Conditional Go / No-Go] | Give one clear recommendation. For Conditional Go, list the conditions in Section 12. |
| Summary (3-5 sentences) | [What was tested, how it went, biggest risk, decision needed] | Include the headline numbers: % executed, % passed, and open Critical/High defects. Avoid jargon; assume the reader stops after this box. |
| Key achievements | [2-4 bullet points] | Positive outcomes, such as critical flows verified, performance targets met, or zero regressions in a key area. |
| Key concerns | [2-4 bullet points] | The issues that could stop or delay release. Each concern should link to a defect ID or risk ID. |

# 3. Test Scope

Purpose: States what was tested and, just as important, what was not.

| Field | Your entry | Guidance (delete this column before issuing) |
| --- | --- | --- |
| In scope (features / modules) | [List features, epics or user-story IDs] | Must match the approved Test Plan. Reference requirement IDs where possible. |
| Out of scope / not tested | [List items and the reason for each] | Stakeholders often assume "not mentioned = tested". Name every exclusion (deferred feature, third-party system, environment limitation). |
| Test types performed | [Functional, regression, integration, API, performance, security, usability, compatibility] | Tick or list each type actually executed. Add a one-line result per type if useful. |

# 4. Test Environment and Tools

Purpose: Lets readers judge how closely the test setup resembles production, so they know how far to trust the results.

| Field | Your entry | Guidance (delete this column before issuing) |
| --- | --- | --- |
| Test environment(s) | [Env name, URL / host, configuration] | State the key differences from production (data volume, hardware, integrations mocked or live). |
| Platforms / browsers / devices | [e.g. Chrome 128, Safari 18, Android 15, iOS 18] | The compatibility matrix actually tested, not the one planned. |
| Test data | [Source, masking, refresh dates] | Say whether the data is synthetic or masked production data, and note any data issues that affected results. |
| Tools used | [Test management, defect tracker, automation, performance, CI] | Include tool names and versions, for example Jira, TestRail, Selenium, JMeter, Postman. |
| Environment issues | [Downtime, config errors, and their impact] | Record outages and their effect on execution (blocked tests, lost days). This supports the deviations in Section 9. |

# 5. Test Execution Summary

Purpose: The core of the report: how many tests were planned, how many ran, and what the results were.

| Module / Feature | Planned | Passed | Failed | Blocked | Not Run | % Exec | % Pass |
| --- | --- | --- | --- | --- | --- | --- | --- |
| [Module A] | [n] | [n] | [n] | [n] | [n] | [%] | [%] |
| [Module B] | [n] | [n] | [n] | [n] | [n] | [%] | [%] |
| [Add rows] |  |  |  |  |  |  |  |
| TOTAL | Sum | Sum | Sum | Sum | Sum | Calc | Calc |

Note: Planned = Passed + Failed + Blocked + Not Run.  Executed = Passed + Failed.  % Exec = Executed / Planned.  % Pass = Passed / Executed. Numbers must match the test-management tool on the report date. The workbook calculates every column for you.

| Field | Your entry | Guidance (delete this column before issuing) |
| --- | --- | --- |
| Execution narrative | [Short summary of progress and trend] | Explain the story behind the numbers: pace, retest cycles, and any modules that lagged. |
| Blocked tests: reasons | [Count, cause, blocking defect / issue IDs] | List the cause of every blocked group (defect, environment, missing data). Blocked tests hide risk, so never leave this blank. |
| Not-run tests: reasons | [Count, cause, plan to execute or defer] | Say whether the tests will run in the next cycle, were descoped, or were dropped, and who approved that. |
| Automation share | [n automated of N total = %] | Share of executed tests that were automated, and the regression suite pass rate if run separately. |

# 6. Test Coverage

Purpose: Shows how much of what should be tested was actually tested.

| Field | Your entry | Guidance (delete this column before issuing) |
| --- | --- | --- |
| Requirements in scope | [n] | Total requirements or user stories in the RTM for this release. |
| Requirements covered by at least one test | [n (%)] | Requirements covered = requirements with one or more mapped test cases, divided by total requirements in scope. |
| Requirements fully verified (all tests passed) | [n (%)] | A requirement counts as verified only when every mapped test has passed. This is a stronger measure than coverage. |
| Uncovered requirements | [IDs, reason, agreed action] | Name each requirement with no tests and say why (for example, deferred to the next release). |
| Code coverage (if measured) | [Statement % / branch %, tool] | Report the figure from the unit-test or instrumentation tool and state the source. Write "Not measured" if it does not apply. |

# 7. Defect Summary

Purpose: Shows the quality of the product and how much unresolved risk remains.

| Severity | Open | Fixed / Retest Pending | Closed | Total |
| --- | --- | --- | --- | --- |
| Critical | [n] | [n] | [n] | [n] |
| High | [n] | [n] | [n] | [n] |
| Medium | [n] | [n] | [n] | [n] |
| Low | [n] | [n] | [n] | [n] |
| TOTAL | Sum | Sum | Sum | Sum |

Note: Count only valid defects here. Report rejected, duplicate and "cannot reproduce" items separately below. Use the severity scale defined in the Test Plan.

| Field | Your entry | Guidance (delete this column before issuing) |
| --- | --- | --- |
| Defect density | [defects per KLOC or per 100 test cases] | Total valid defects divided by size (KLOC or function points) or by tests executed. State which basis you used so releases can be compared. |
| Closure rate | [% closed] | Closed defects divided by total valid defects. Also report defects "fixed, awaiting retest". |
| Rejected / duplicate defects | [n] | A high rejection rate points to unclear requirements or test-case quality problems. |
| Defect distribution by module | [Top 3 modules, with counts] | Highlights defect clusters. Modules with many defects deserve extra regression next cycle. |
| Defect trend | [Opened vs closed per week; insert chart] | A trend where closures overtake new defects indicates stabilization. |

## Open Critical and High Defects

| Defect ID | Summary | Severity | Module | Status | Owner / ETA |
| --- | --- | --- | --- | --- | --- |
| [DEF-000] | [One-line description of the impact] | [Critical] | [Module] | [Open] | [Name / date] |
| [Add rows] |  |  |  |  |  |

Note: List every open Critical and High defect individually. Decision makers care most about these.

# 8. Exit Criteria Evaluation

Purpose: Compares actual results with the exit criteria agreed in the Test Plan. This is what justifies the recommendation.

| Criterion | Target | Actual | Status | Comment |
| --- | --- | --- | --- | --- |
| [100% of planned tests executed] | [100%] | [%] | [Met / Not Met / Waived] | [Reason or waiver approver] |
| [Pass rate of executed tests] | [>= 90%] | [%] | [ ] |  |
| [Open Critical defects] | [0] | [n] | [ ] |  |
| [Open High defects] | [<= 2] | [n] | [ ] |  |
| [Requirements coverage] | [>= 95%] | [%] | [ ] |  |
| [Performance target] | [e.g. p95 <= 3 s] | [value] | [ ] |  |

Note: Copy the criteria from the approved Test Plan; do not invent new ones. If a criterion is waived, name who approved the waiver.

# 9. Deviations from Plan

Purpose: Explains where reality differed from the plan, and why.

| Field | Your entry | Guidance (delete this column before issuing) |
| --- | --- | --- |
| Schedule variance | [Planned vs actual dates, variance in days] | State the cause: late build, environment downtime, defect fix delays, scope change. |
| Effort variance | [Planned vs actual person-hours or days] | Use this to improve future estimates. |
| Scope changes | [Added / removed items, approval reference] | Reference the change request or approval for each change. |

# 10. Risks, Issues and Limitations

Purpose: Tells readers what could still go wrong and what the testing could not cover.

| ID | Risk / Issue | Impact | Mitigation / Action | Owner |
| --- | --- | --- | --- | --- |
| [R1] | [Describe the risk or issue] | [High / Med / Low] | [Planned action] | [Name] |
| [Add rows] |  |  |  |  |

| Field | Your entry | Guidance (delete this column before issuing) |
| --- | --- | --- |
| Assumptions and limitations | [Anything that limits how far the results can be trusted] | Examples: stubbed integrations, reduced test data, un-tested browsers, third-party sandbox differences from production. |

# 11. Lessons Learned and Recommendations

Purpose: Turns this cycle into improvements for the next one.

| Field | Your entry | Guidance (delete this column before issuing) |
| --- | --- | --- |
| What went well | [2-4 points] | Practices worth repeating. |
| What could be improved | [2-4 points] | Describe the problem and its impact, not who caused it. |
| Recommendations | [Actions with owner and date] | Make each recommendation specific and assignable (for example, "Refresh test data before each cycle, owner QA Lead, by 30-Sep"). |

# 12. Recommendation and Sign-off

Purpose: Records the formal decision and who made it.

| Field | Your entry | Guidance (delete this column before issuing) |
| --- | --- | --- |
| Final recommendation | [Go / Conditional Go / No-Go] | Must match Section 2. |
| Conditions (if Conditional Go) | [Numbered list of conditions] | Each condition should be measurable, for example "Zero open Critical defects and DEF-1042 retested and closed by 25-Sep". |

| Role | Name | Decision | Signature | Date |
| --- | --- | --- | --- | --- |
| Test Lead |  |  |  |  |
| QA Manager |  |  |  |  |
| Development Manager |  |  |  |  |
| Product Owner |  |  |  |  |
| Project Manager |  |  |  |  |

# Appendix A: Metric Definitions and Formulas

| Metric | Formula | Notes |
| --- | --- | --- |
| Planned tests | Passed + Failed + Blocked + Not Run | Total in the approved plan for the cycle. |
| Executed tests | Passed + Failed | Blocked and Not Run are excluded. |
| % Executed | Executed / Planned x 100 | Progress against plan. |
| % Passed (of executed) | Passed / Executed x 100 | Quality of what was tested. |
| % Passed (of planned) | Passed / Planned x 100 | Stricter view; unexecuted tests count against you. |
| % Failed | Failed / Executed x 100 |  |
| % Blocked | Blocked / Planned x 100 | Above 5% usually needs escalation. |
| Requirements coverage | Requirements with >= 1 test / Total requirements x 100 |  |
| Requirements verified | Requirements with all tests passed / Total requirements x 100 |  |
| Defect density | Valid defects / KLOC (or per 100 tests executed) | State the basis used. |
| Defect closure rate | Closed defects / Total valid defects x 100 |  |
| Automation coverage | Automated tests / Planned tests x 100 |  |
| Schedule variance | (Actual duration - Planned duration) / Planned duration x 100 | Positive = late. |

# Appendix B: Status Definitions

| Term | Definition |
| --- | --- |
| Passed | Actual result matches expected result; no deviation observed. |
| Failed | Actual result differs from expected result and a defect has been raised. |
| Blocked | Test cannot be run because of an open defect, environment issue or missing data or dependency. |
| Not Run | Test was planned but has not been executed and is not blocked. |
| Severity: Critical | System crash, data loss, security breach or a core business flow that cannot be completed; no workaround. |
| Severity: High | Major feature broken or seriously degraded; a workaround exists but is impractical. |
| Severity: Medium | Feature partly affected; reasonable workaround available. |
| Severity: Low | Cosmetic issue or minor inconvenience with no functional impact. |

Note: Adapt the severity definitions to those in your Test Plan so this report and your defect tracker use the same scale.

# Appendix C: Pre-Issue Checklist

- Totals reconcile: Planned = Passed + Failed + Blocked + Not Run in every row and in the total row.

- Numbers match the test-management and defect-tracking tools on the report date.

- Every open Critical and High defect is listed by ID in Section 7.

- Every blocked and not-run group has a stated reason and plan.

- Exit criteria are copied from the approved Test Plan, and each has a Met / Not Met / Waived status.

- The recommendation in Section 2 matches the evidence and the sign-off in Section 12.

- All yellow placeholder cells are replaced; the guidance column is removed if not needed.

- Version number, report date and distribution list are correct.